# Vineyard 360 3DGS Software Handover

Implementation brief for Codex

A local-first application that turns 360° and conventional imagery into masked, pose-estimated, trainable 3D Gaussian Splatting projects, with a workflow comparable in purpose to 360Gaussian.

Prepared for Elijah Rieger
Vinehealth Australia vineyard mapping research
18 September 2026

Document status  Initial development handover
Primary platform  Windows 11 with NVIDIA CUDA GPU
Secondary environment  WSL2 or Linux for compute components

# 1 Executive direction

Build the first release as an orchestration and project-management application around established open-source engines. Do not implement structure from motion, a Gaussian rasterizer, or text-prompted segmentation from scratch. The original engineering value should be the reliable 360° workflow: ingest, frame selection, projection, mask generation, pose estimation, training preparation, execution, quality control, and export.

The minimum useful result is a repeatable pipeline that accepts an Insta360 X6 equirectangular video or image sequence, removes people and sky from both feature extraction and training, estimates poses, trains a splat, and exports a standard PLY plus an auditable project manifest. Conventional drone photographs should be accepted by the same project so the vineyard can later be reconstructed from mixed aerial and terrestrial captures.

## Success statement

A researcher can create a project, add X6 and drone captures, choose a sensible preset, preview masks and projected views, run the pipeline with resumable stages, inspect registration and training diagnostics, and open the resulting splat without manually assembling commands or renaming hundreds of files.

## Non goals for the first release

A proprietary 3DGS training algorithm or CUDA renderer.

A full photogrammetry suite, survey adjustment package, or GIS.

Cloud processing, multi-user accounts, billing, or job queues.

Automatic scientific claims about canopy volume or vine health.

A pixel-perfect clone of the proprietary 360Gaussian interface or use of its protected assets or code.

# 2 Product scope and users

| Priority | Capability | Definition of done |
| --- | --- | --- |
| P0 | Project and ingest | Create/open a project; import video, equirectangular stills and ordinary photographs; record source metadata and checksums. |
| P0 | Frame extraction | Extract deterministic frames with an interval or target count; preserve timestamps; create thumbnails. |
| P0 | 360 projection | Convert each equirectangular frame into a configurable set of perspective views with known intrinsics and fixed rotations. |
| P0 | People and sky masks | Generate, preview, edit and export binary masks; apply the masks in pose estimation and training. |
| P0 | Pose estimation | Run COLMAP through a stable adapter; report registered images, reprojection error, sparse points and disconnected models. |
| P0 | 3DGS training | Run one supported backend; stream progress; resume or restart; preserve exact configuration and logs. |
| P0 | Export and inspect | Export PLY, transforms/poses, masks, logs and manifest; launch or embed a viewer. |
| P1 | Mixed capture | Combine drone perspective images and 360-derived views in one reconstruction with explicit camera groups. |
| P1 | Georeferencing | Use surveyed control or camera-position priors to calculate a documented similarity transform. |
| P2 | Repeat surveys | Register later surveys to a stable reference and compare aligned outputs without claiming metric change prematurely. |

# 3 Recommended technical approach

## Application form

Use a local desktop application with a Python processing core and a thin UI. A pragmatic starting stack is Python 3.12, PySide6, Pydantic, SQLModel or SQLite, and subprocess adapters for FFmpeg and COLMAP. Package the core as a CLI first so every UI action maps to a reproducible command. Keep Windows paths and WSL/Linux execution behind a runner interface.

| Layer | Recommended choice | Reason |
| --- | --- | --- |
| Desktop UI | PySide6 | Mature native desktop controls, progress reporting, filesystem access and image previews. |
| CLI and orchestration | Python with Typer and Pydantic | Fast iteration, typed configuration and direct access to imaging and ML libraries. |
| Media | FFmpeg and ffprobe | Reliable metadata inspection and deterministic video frame extraction. |
| 360 projection | OpenCV or PyTorch grid sampling | Explicit equirectangular-to-perspective mapping with testable camera geometry. |
| Segmentation | SAM 3 adapter plus optional semantic sky adapter | Text-prompted people segmentation; sky can fall back to a dedicated semantic model if QA shows unstable boundaries. |
| SfM | COLMAP adapter; HLOC later | Well-understood sparse reconstruction and masks. Add learned matching only after the baseline is measurable. |
| 3DGS | Nerfstudio Splatfacto or gsplat-based backend | Maintained training/export path without owning a renderer in the MVP. |
| Viewer | SuperSplat or a compatible embedded web viewer | Fast inspection and manual cropping; keep viewer integration separate from training. |
| Project state | Filesystem artifacts plus SQLite index | Artifacts remain inspectable; database provides status, provenance and recovery. |

## Adapter rule

All external engines must implement a small internal contract: validate installation, report version and capabilities, translate a typed configuration into a command, stream structured progress, capture stdout and stderr, expose expected artifacts, and classify failures. No UI component should construct a COLMAP or trainer command directly.

# 4 Processing pipeline

## 1  Inspect

Read codec, resolution, projection, frame rate, duration, EXIF and GPS. Require the user to confirm that 2:1 images are equirectangular rather than guessing silently.

## 2  Extract

Generate lossless or high-quality frames at a configured interval. Avoid near-duplicate frames and preserve a source-frame map.

## 3  Project

Create perspective views from each panorama. Start with a cubemap-like six-face preset at 90° FOV, then support denser yaw/pitch layouts. Exclude or carefully handle polar views with little useful vineyard content.

## 4  Mask

Segment person and sky. Dilate exclusion masks slightly, remove tiny components, allow manual brush correction, and retain both class masks and the final keep-mask.

## 5  Estimate poses

Run feature extraction with masks, match temporally near frames first, map and bundle-adjust. Treat views derived from one panorama as a rigid virtual-camera group in the data model, even if the initial COLMAP route represents them as separate images.

## 6  Validate

Reject or warn on low registration ratio, fragmented models, implausible pose jumps, poor reprojection error, sparse coverage, or masks that remove too much of an image.

## 7  Train

Transform the selected sparse model into the backend dataset, pass training masks, run a preset, checkpoint, and record metrics.

## 8  Export

Produce PLY, viewer-ready output, camera poses, configuration, logs, thumbnails, mask summary and a machine-readable manifest.

## Projection and pose invariant

Every projected view must retain its exact relationship to the source panorama. If the panorama pose is T_world_panorama and the fixed face rotation is R_panorama_face, the derived camera pose must be composed consistently rather than estimated and interpreted ad hoc. Define one coordinate convention, document whether transforms are camera-to-world or world-to-camera, and unit-test conversion to COLMAP and the chosen trainer.

T_world_face = T_world_panorama · T_panorama_face

The implementation must also address a central 360° issue: independently estimated cube faces can drift away from their shared optical centre. For the MVP, measure that drift and provide diagnostics. A later rig-aware mapping route should constrain all faces from the same panorama to one centre with fixed relative rotations.

## Mask semantics

| Artifact | Values | Purpose |
| --- | --- | --- |
| person.png | 255 person, 0 elsewhere | Class-level audit and optional editing. |
| sky.png | 255 sky, 0 elsewhere | Class-level audit and optional editing. |
| exclude.png | 255 excluded, 0 usable | Human-readable combined exclusion mask. |
| keep.png | 255 usable, 0 excluded | Canonical internal training mask. |
| COLMAP mask | Non-zero usable, 0 ignored | Feature extraction. Preserve the source image subpath and append .png to the complete filename, for example frame.jpg.png. |

Never paint excluded pixels black in the RGB training images as the primary method. Preserve original RGB and supply a mask through the backend adapter. If a backend lacks mask support, fail clearly or implement a documented loss-mask integration; do not silently train on altered images.

# 5 Project layout and data contracts

project/
  project.yaml
  sources/
  frames/
  projections/
  masks/classes/
  masks/keep/
  sfm/database.db
  sfm/sparse/
  datasets/<backend>/
  runs/<run-id>/config.yaml
  runs/<run-id>/checkpoints/
  runs/<run-id>/logs/
  exports/
  cache/

Artifacts are immutable once consumed by a successful downstream stage. A configuration change creates a new artifact version or invalidates only affected downstream stages. Never delete source media automatically.

| Entity | Required fields |
| --- | --- |
| Project | schema_version, project_id, name, created_at, working_crs, software_versions |
| Source | source_id, path, checksum, media_type, projection, dimensions, timestamps, capture_group |
| Frame | frame_id, source_id, source_time, extraction_settings, path, checksum |
| View | view_id, frame_id, projection_id, width, height, intrinsics, fixed_rotation, image_path |
| Mask | view_id, model, model_version, prompts, thresholds, morphology, keep_fraction, edited |
| SfM run | run_id, image_set_hash, engine_version, config, model_stats, selected_model |
| Training run | run_id, backend_version, dataset_hash, config, checkpoint, metrics, output_path |

# 6 User workflow

Create a project and choose 360 only, conventional images only, or mixed capture.

Import media. Show storage estimate, detected projection, GPU availability and missing dependencies.

Select a frame preset and generate a contact sheet before committing to the full extraction.

Choose a projection preset. Preview seam placement and the number of generated views.

Run people and sky segmentation. Show overlays and flag masks with unusually low or high retained area.

Review a sampled mask grid; correct critical errors; approve the mask set.

Estimate poses. Present registration statistics and a sparse model preview before training.

Choose a training preset based on GPU memory and desired quality. Display estimated disk use, not a fabricated duration.

Monitor training, inspect intermediate renders, stop safely, and resume from a checkpoint.

Export the splat and the complete provenance bundle.

## Preset strategy

| Preset | Intent | Initial behaviour |
| --- | --- | --- |
| Preview | Validate a capture quickly | Sparse frame interval, reduced projection resolution, smaller iteration budget. |
| Balanced | Routine vineyard processing | Moderate overlap and resolution; default mask checks; normal training budget. |
| Quality | Final experiment output | Dense views, maximum justified resolution, stronger pose validation and longer training. |
| Custom | Research experimentation | Expose advanced parameters with validation and a reset-to-preset action. |

# 7 Quality control and research requirements

Record all tool versions, model identifiers, prompts, thresholds, random seeds where supported, commands and configuration hashes.

Keep training, validation and hold-out frames explicit. Do not report training PSNR as evidence of geometric accuracy.

Report registered image ratio, number of connected models, observations per image, track length, sparse-point count and mean reprojection error.

Create mask QA statistics by class and view; sample seam-adjacent regions, foliage against sky, wires, posts and people partly occluded by vines.

For repeat surveys, keep capture settings and processing presets stable, align to surveyed control where possible, and preserve unscaled and georeferenced outputs.

Treat Gaussian splats as a rendering representation. Any canopy measurement must be validated against an appropriate geometric product or ground truth before scientific use.

# 8 Milestones for Codex

| Milestone | Deliverable | Exit criteria |
| --- | --- | --- |
| M0 Repository | Scaffold, ADRs, dependency probe, sample config, test harness | CLI starts; tests run; versions are reported; no processing yet. |
| M1 Ingest | Project creation, ffprobe, frame extraction, manifest | A short X6 clip produces deterministic frames and a source map. |
| M2 Projection | Equirectangular projection and intrinsics export | Synthetic grid tests pass; yaw, pitch, roll and seams are visually correct. |
| M3 Masks | SAM 3 adapter, combined masks, preview and manual correction | People and sky are excluded on a labelled vineyard sample; masks map exactly to views. |
| M4 SfM | COLMAP adapter with masks and diagnostics | A sample registers into one usable model or gives an actionable failure report. |
| M5 Training | One 3DGS backend, checkpoints and PLY export | End-to-end preview dataset completes from source to viewable splat. |
| M6 Desktop | Wizard, stage dashboard, logs, resume and cancellation | A non-developer can complete the reference workflow without a terminal. |
| M7 Mixed capture | Drone images plus 360-derived views | Camera groups remain correct and an integrated model passes the QC gate. |
| M8 Research hardening | Georeferencing, repeat-run comparison and benchmark report | Processing is reproducible and limitations are documented. |

# 9 Initial acceptance tests

| ID | Test | Pass condition |
| --- | --- | --- |
| A01 | Round-trip projection | Known points on a synthetic equirectangular grid land in the expected face pixels within one pixel. |
| A02 | Pose conversion | Known camera transforms survive internal, COLMAP and trainer conversions within numerical tolerance. |
| A03 | Mask alignment | A projected class mask matches its RGB view dimensions and checksum-linked source; no off-by-one or rotation error. |
| A04 | COLMAP masking | No extracted keypoints lie inside zero-valued mask regions on a controlled fixture. |
| A05 | Resume safety | Interrupting extraction, SfM or training does not corrupt completed artifacts; restart resumes or cleanly creates a new run. |
| A06 | Provenance | An export identifies every source checksum, configuration, dependency version and run ID used to create it. |
| A07 | Path robustness | Spaces and non-ASCII characters in project paths either work or trigger a clear preflight error before processing. |
| A08 | Reference dataset | The vineyard sample meets an agreed registration threshold and creates a viewable splat without manual command-line intervention. |

# 10 Risks and decisions

| Risk or decision | Recommended handling |
| --- | --- |
| Licensing | Audit every dependency and model licence before distribution. Keep proprietary reference software out of the repository and do not reverse engineer protected implementation details. |
| SAM 3 access and hardware | Make segmentation an adapter. Cache model weights according to licence terms and allow precomputed masks. |
| Sky quality | Benchmark text-prompted sky masks against a semantic segmentation model; select per dataset or combine conservatively. |
| 360 pose consistency | Ship diagnostics in the MVP, then evaluate COLMAP rig support or a custom constrained representation for same-centre projected views. |
| Backend churn | Pin known-good versions in an environment manifest and isolate trainers behind adapters. |
| Windows packaging | Develop compute components in a reproducible environment; avoid hiding WSL path translation throughout the codebase. |
| Large storage use | Estimate before each stage, allow cache cleanup only for regenerable artifacts, and never remove originals. |
| Scientific validity | Separate visual quality from metric accuracy and document validation datasets and uncertainty. |

# 11 First instructions to Codex

Give Codex this document and the repository location, then use the following implementation request:

Read this handover in full. Inspect the repository and any AGENTS.md files before editing. Propose a short implementation plan for M0 and M1 only. Record material architectural decisions in docs/adr. Build the processing core as a typed CLI before adding a GUI. Add tests for each path and data contract. Do not download large model weights or start long GPU jobs unless explicitly requested. Do not implement later milestones early. Preserve user data and make every external command visible in logs. At the end, run the relevant tests and update docs/status.md with completed work, decisions, blockers and the exact next task.

## Expected first repository structure

src/vine360/
  cli.py
  config.py
  project.py
  models.py
  runners/
  ingest/
  projection/
  masking/
  sfm/
  training/
  export/
tests/
fixtures/
docs/adr/
docs/status.md
pyproject.toml
README.md

Codex should stop after M1 is tested and report any assumption that materially affects projection geometry, operating-system support, licensing, or selection of the 3DGS backend.

# 12 Open questions for Elijah

Should the first supported input be exported/stiched X6 equirectangular MP4, individual 360 stills, or raw Insta360 camera files? The safest MVP target is exported 2:1 equirectangular media.

Is the preferred compute environment native Windows, WSL2, or a Linux workstation? This determines packaging and GPU setup.

Which 3DGS backend has already produced the best vineyard result: Nerfstudio, gsplat, the original Inria implementation, Postshot, or another tool?

Should the desktop UI be part of the university deliverable, or is a reproducible CLI plus generated report sufficient for the research phase?

What small, redistributable reference dataset may be committed or linked for automated end-to-end testing?

Is surveyed AprilTag control required in the MVP, or should it remain a later georeferencing milestone?

# 13 Reference sources

These sources define interfaces or background assumptions. Check current versions and licences during implementation.

360Gaussian product page: https://laskosvirtuals.gumroad.com/l/360gaussian

COLMAP mask and camera guidance: https://colmap.github.io/faq.html#mask-image-regions

COLMAP camera models: https://colmap.github.io/cameras.html

Nerfstudio Splatfacto documentation: https://docs.nerf.studio/nerfology/methods/splat.html

gsplat documentation: https://docs.gsplat.studio/

SAM 3 model page: https://huggingface.co/facebook/sam3

Original 3D Gaussian Splatting repository: https://github.com/graphdeco-inria/gaussian-splatting

FFmpeg documentation: https://ffmpeg.org/documentation.html